## Slide 1
Retrospective

## Slide 2: What Went Well
Our deliverable was uploaded without any problems and on schedule. This time, we worked well together as well. Because we meet and talk more with all of our teammates.
We have talked about the work, and we clearly understand our responsibilities with regard to it.
We have a great time discussing the project further, and the time truly helps us to submit our work on schedule.
Every member of the group contributes ideas to the project.

## Slide 3: What needs Improvement
This time, we have corrected the errors that we made in the last deliverable, on which the professor provided interpretation.
We have updated both the user stories and the acceptance critiria in a single slide, as the lecturer indicated in the lecture regarding the user stories and the acceptance criteria.
The Sprint burn-down chart, which we had reviewed at least once a day, was also updated this time.
This would make it simpler for us to stay on schedule and guarantee that all urgent tasks are completed on time.
We also determine the strengths and weaknesses of our team in regard to our work.

## Slide 4: Action we take to improve
We must be more committed to the project's aim and purpose.
Any threats to the project's success must be identified, and counter measures must be developed.
To reduce our negative effects on the project, we must be proactive in controlling these risks.
The success of our project depends on having the appropriate people on my team.
Verified our team members have the abilities, dedication, and experience required to meet the project's objectives.
We take lessons from your successes and failures to improve your project delievrable procedures and techniques over time.